VERIFIED VOTE

verify hard · then sever

Build Roadmap — From Blueprint to Live System

What a development team builds, in what order, and where the two expert reviews slot in. This is the bridge between the finished strategy-and-prototype kit and a certified, election-grade system.

00  Where this starts

You already hold the hard-to-produce parts: the full architecture, a working cryptographic reference implementation that runs and passes its checks, the front-end verification design, and the complete pitch and pilot materials. This roadmap turns that blueprint into software an election can stand on.

Golden rule: do not hand-roll election cryptography. The reference code proves the math; production is built on vetted, audited components (RFC 9474, ElectionGuard). Reimplementing primitives from scratch is where verifiable-voting projects fail.

01  The build, in phases

Each phase produces something testable. Do them roughly in order; phases 2–4 can overlap once the token layer is stable.

Phase 1 — Harden the token layer

- Replace the demo blind-signature code with an implementation of RFC 9474 (RSA Blind Signatures), using a vetted crypto library — not hand-written primitives.

- Enforce one-token-per-eligible-voter issuance and single-use spending at the ballot box (double-spend rejection).

- Deliverable: a token service that issues, verifies, and spends anonymous eligibility credentials.

Phase 2 — Integrate the verifiable tally

- Build the encrypted-ballot and tally layer on ElectionGuard (open source, used in real U.S. elections): encrypted ballots, homomorphic aggregation, threshold guardians, zero-knowledge proofs.

- Stand up the public bulletin board — an append-only, published record of encrypted ballots, proofs, and the final tally, so anyone can verify.

- Deliverable: cast → encrypt → publish → threshold-decrypt → verifiable tally, end to end.

Phase 3 — Build the verification front end

- Enrollment engine: auto-match established voters; flag the rest to verify.

- Integrate a compliant remote identity-proofing / online-notarization provider for the video path (ID check + liveness + tamper-evident session), plus in-person and assisted paths.

- On successful verification, emit one bit (“eligible: yes”) to the token service — no identity crosses over. This is the sever step.

- Build notice-and-cure: every flag carries an easy path to resolve, never a silent removal.

Phase 4 — Voter experience & verification app

- Voter UX for enroll → receive token → cast → receipt → verify inclusion → re-vote (adapt the existing voter-flow demo).

- An independent verification app so voters can confirm their ballot reached the record.

Phase 5 — Paper, audit & operations

- Produce a voter-verifiable paper record and support a risk-limiting audit against it — this is what makes the system software-independent and VVSG-aligned.

- Key ceremony tooling for guardians; HSM-backed key custody; full audit logging.

02  The two reviews — where they slot in

Neither is optional before a binding election. Schedule them early; they shape the build, not just bless it.

| Review | When | What it covers |
| --- | --- | --- |
| Cryptographer / protocol audit | After Phase 2 (token + tally stable); re-check before any binding use. | The blind-signature and threshold protocols, proof soundness, key management, the sever step. |
| Election-law counsel | During Phase 3 (front end); before any binding use. | Enrollment tiers, flagging criteria, due process, accessibility, and jurisdiction-specific election law. |

Whether verification is required or voluntary is settled here, with counsel and the jurisdiction — not in code.

03  Recommended stack

| Layer | Build on |
| --- | --- |
| Anonymous tokens | RFC 9474 (RSA Blind Signatures) via a vetted crypto library |
| Encrypted ballots, guardians, proofs, tally | ElectionGuard |
| Remote identity proofing | A compliant RON / identity-proofing provider (approved platform, credentialed notaries) |
| Key custody | HSMs; guardians on separate, adversarial infrastructure |
| Bulletin board | Append-only public log (transparency-log design) |
| Audit | Voter-verifiable paper + risk-limiting audit |

04  Definition of done (before binding use)

- Token layer on RFC 9474; single-use enforced.

- Tally on ElectionGuard; proofs verify independently; bulletin board public.

- Verification front end live, with video + in-person + assisted paths and notice-and-cure.

- Paper record + risk-limiting audit in place.

- Cryptographer audit passed; election-law counsel sign-off obtained.

- A non-binding pilot run and its audit published.

05  How this runs alongside everything else

- You can pitch now. The strategy, manifesto, one-pager, and web page don’t wait on the build.

- Start the dry run early. The reference implementation already lets you demonstrate the concept while Phases 1–2 harden it.

- First binding pilot comes after “definition of done” — with paper fallback and a published audit, per the pilot strategy.

Engineering roadmap and educational material — not legal or security advice. A live, binding election system must not use the reference/demo code in production, and must complete both the cryptographer audit and election-law review first.